# Test plan · [Project or release name]

Status: Draft    Version: 1.0    Owner: ________    Date: ________

Fill in each section. Delete the grey hints when you are done.

| Scope | What will and won’t be tested. |
| --- | --- |
| Objectives | What the testing must prove. |
| Test approach | Types of testing and how they run. |
| Test environment | Devices, browsers, data and accounts. |
| Entry and exit criteria | When testing starts, and when it’s done. |
| Schedule | Dates for each testing phase. |
| Roles and responsibilities | Who does what. |
| Risks and mitigation | What could go wrong, and the plan B. |
| Deliverables | What you’ll hand over. |

Approved by: ____________________    Date: ____________

Free template from Tester Academy · testeracademy.com

# Test plan · Login and checkout release

Status: Ready    Version: 1.0    Owner: ________    Date: ________

Filled example: a one-page plan for a two-week release.

| Scope | Login, cart and checkout. Admin panel out of scope. |
| --- | --- |
| Objectives | Prove users can sign in and pay without errors. |
| Test approach | Functional, regression and smoke testing; API checks with Postman. |
| Test environment | Staging · Android 14, iOS 17 · Chrome, Safari |
| Entry and exit criteria | Start: build on staging, data ready. Stop: no open high-severity bugs. |
| Schedule | Test design 2 days · execution 3 days · retest 1 day |
| Roles and responsibilities | QA lead: plan and sign-off · 2 testers: execution |
| Risks and mitigation | Payment sandbox downtime. Plan B: mock gateway. |
| Deliverables | Test cases, bug reports, test summary report |

Approved by: ____________________    Date: ____________

Free template from Tester Academy · testeracademy.com